ASSIGNMENT COVER PAGE

FULL FIRST NAME(S): 	Thabo Godfrey

SURNAME: 	Mbolekwana

STUDENT NUMBER: 	ST10349092

CLASS GROUP: 	GROUP 2

MODULE CODE: 	XISD5319

COURSE: CODE 	DISD0601

DUE DATE: 	02/04/2025

| TOPIC: | Project Planning Document |
| --- | --- |

| LECTURER: | Thabang Tshesebe |
| --- | --- |

Team Name: Trixx Industries

Team Members:Thabo Mbolekwana (Team Leader) – ST10349092

System Name: Sneaker Acrylics & Random Apparel Retail Manager

System Logo:

# Table of Contents

PROJECT PLAN DOCUMENT	4

1. Introduction	5

2. Milestones & Deliverables	5

3. Work Breakdown Structure	6

4. Project Schedule	6

5. Risk Management	6

6. Technical Feasibility	7

7. Economic Feasibility	7

8. Team Members & CV	7

Technical Feasibility	8

Economic Feasibility	8

# PROJECT PLAN DOCUMENT

Project Title: Sneaker Acrylics & Random Apparel Software Solution

Submitted By: Trixx Industries

Student Name: Thabo Mbolekwana

Student Number: ST10349092

Date: 11/11/2025

Team Logo:

# 1. Introduction

Sneaker Acrylics & Random Apparel is a retail sneaker store based in South Africa, owned by Bukho Tabalaza. The business currently operates offline with limited digital presence, resulting in manual inventory tracking and inefficient customer management.
This project aims to design a digital retail management system comprising a website and a mobile app, both connected to a shared cloud database, to streamline sales, manage stock, and improve customer interaction.

Goals:

- Build a centralized system for inventory and sales tracking

- Enable online and mobile ordering

- Improve efficiency with automation and reporting tools

Budget:

No external funding; open-source tools and student-developed systems will be used.

Benefits:

- Faster service

- Accurate stock tracking

- Customer self-service features

Risks:

- Limited technical infrastructure

- Delays due to testing or team availability

# 2. Milestones & Deliverables

| Milestone | Deliverable | Due Date |
| --- | --- | --- |
| Project Planning | Project Charter, WBS, Gantt | Week 1 |
| Requirements | Requirements Spec, Use Cases | Week 2 |
| Design | Wireframes, Class Diagrams | Week 3 |
| Development | Prototype & Working Software | Week 4 |
| Presentation | Demo, Feedback, Report | Week 5 |

# 3. Work Breakdown Structure

| Task | Description | Duration (sessions) | Predecessor | Responsible | Resources |
| --- | --- | --- | --- | --- | --- |
| UI Design | Build wireframes and layout | 1 | - | Thabo | Figma |
| Backend Development | Set up database and logic | 2 | UI Design | Thabo | Firebase, Kotlin |
| Mobile App | Develop Android frontend | 2 | Backend Development | Thabo | Android Studio |
| Website | Build responsive web frontend | 2 | Backend Development | Thabo | VS Code, HTML/CSS |
| Testing | System testing and bug fixes | 1 | All Dev Tasks | Thabo | Emulator, Browser |

# 4. Project Schedule

The Gantt and PERT charts are included in the appendix and show planned session durations and dependencies.
Critical path involves Backend Development, Mobile App, and Testing.

# 5. Risk Management

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| System bugs | Medium | High | Testing in sprints |
| Data loss | Low | Very High | Frequent backups |
| Deployment issues | Medium | Medium | Use Firebase hosting |
| Hardware failure | Low | High | Use cloud-based tools |

# 6. Technical Feasibility

Hardware Resources Needed (Development):

- Laptop (i5+, 8GB RAM, SSD) – Available

- Android smartphone – Available (personal device)

Software Resources Needed (Development):

- Android Studio (Free, Available)

- VS Code (Free, Available)

- Firebase (Free tier)

- Figma (Free tier)

# 7. Economic Feasibility

| Task | Responsible | Time (hours) | Tariff (R/hour) | Cost (R) |
| --- | --- | --- | --- | --- |
| UI Design | Thabo | 40 | 100 | 4000 |
| Backend Dev | Thabo | 80 | 100 | 8000 |
| Mobile Dev | Thabo | 80 | 100 | 8000 |
| Web Dev | Thabo | 80 | 100 | 8000 |
| Testing | Thabo | 40 | 100 | 4000 |

Total Cost: R68,000

### 8. Team Members & CV

Thabo Mbolekwana (Team Leader)

Role: Project Manager, Developer, Designer

Short CV:

Thabo Mbolekwana is a final-year student specializing in Software Development.

He has experience in mobile app development, web design, and database systems.

His strengths include leadership, UI/UX design, and full-stack programming.

Thabo is also the founder of Trixx Industries, a startup focused on custom software solutions.

CV Attachment

### Technical Feasibility

Hardware and Software Resources for Development:

| Resource | Availability | Solution If Missing |
| --- | --- | --- |
| Windows/Linux Development PC | Available | N/A |
| Android Smartphone (Testing) | Available | N/A |
| Android Studio | Available (Free) | N/A |
| Visual Studio Code | Available (Free) | N/A |
| Firebase Realtime DB | Available (Free) | N/A |
| GitHub | Available (Free) | N/A |
| Figma (UI Design) | Available (Free) | N/A |
| MS Word / Google Docs | Available | N/A |

All tools and hardware required for the development are available and accessible without cost, making the project technically feasible.

### Economic Feasibility

Cost Estimation Table (1 Session = 40 Hours):

| Task | Responsible Member | Time (Hours) | Tariff (R/hour) | Cost (R) |
| --- | --- | --- | --- | --- |
| Requirements Gathering | Thabo Mbolekwana | 40 | R250 | R6,000 |
| System Design | Thabo Mbolekwana | 40 | R250 | R6,000 |
| Frontend Development | Thabo Mbolekwana | 40 | R250 | R6,000 |
| Backend Development | Thabo Mbolekwana | 40 | R250 | R6,000 |
| Database Setup | Thabo Mbolekwana | 20 | R250 | R3,000 |
| Mobile App Development | Thabo Mbolekwana | 40 | R250 | R6,000 |
| Testing & Debugging | Thabo Mbolekwana | 20 | R250 | R3,000 |
| Presentation & Docs | Thabo Mbolekwana | 20 | R250 | R3,000 |

Total Cost: R68,000

### References

- Google Firebase Documentation

- Android Developers Guide

- Figma UI/UX Design Docs

- Agile Manifesto (agilemanifesto.org)

- Creately.com

- Visual Studio Code

- Microsoft Office

- Android Studio